**WORK BREAKDOWN STRUCTURE**

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT TITLE** | **Workplace Application** | **COMPANY NAME** | Damco |
| **PROJECT MANAGER** |  | **DATE** |  |

**Find my Workplace.**

**Task1**

**Task2**

**2.3.1 Execute all old and new functionality.**

**Regression Testing.**

**2 days**

**2.2.1 Test new functionality**

**2.2.2 Test impact over existing functionality**

**Integration Testing**

**2 days**

**New Increment**

**4days**

**2.1.1**

**Requirement analysis**

**2.1.2** **Testcases**

**2.1.3** **Test cases Execution**

**Requirement analysis**

**1day**

**1.1.1 BRD**

**1.1.2 Feasibility of the requirement.**

**1.1.3 SRS(Software requirement specification)**

**1.2.1 Testcase Creation.**

**1.2.2 Test data**

**1.2.3 TestEnv**

**1.3.1 Execute TC**

**1.3.2 Output**

**Test cases Execution**

**1 day**

**Testcases**

**2 days**

**Objectives: -**

**1.Testcases should cover all the functionality of the webform.**

**2.Testcases creation and Execution should be completed within the estimated time.**

**3.Task1 and Task2 functionality should work as expected after the integration.**

**New functionality after increment: -**

1.The user should be able to book available working places for the future.

2.Booked workplaces should not be available for the other users.

3. User should be able to cancel the booking.

4.Canceled booking workplaces should be displayed in the available workplaces list.

5. User should be able to see the list booked workplaces with available workplaces.

6. All the functionality should be manageable by the mobile application also so the user can do bookings/cancellation from mobile application.

7.User should be able to see the status of there booking on the mobile application.

8. The office manager should be able to see the availability of all the workplaces in real time.

9.Office managers should have the right to create more workplaces.